PLACEPRO — AI-POWERED PLACEMENT INTELLIGENCE PLATFORM

Customized Project Milestone Guide. Replace bracketed fields with the team's actual information. This document describes required behavior and planned deliverables; completion status must be updated only after verification.

| Project detail | Value |
| --- | --- |
| Project name | PlacePro — AI-Powered Placement Intelligence Platform |
| Team members | [Enter names and university roll numbers] |
| Mentor / Trainer | [Enter name] |
| Technology stack | React + Vite; Node.js + Express; PostgreSQL; optional AI provider/API for assisted feedback processing |
| Project type | Role-based placement data import, assessment intelligence and company-specific candidate matching |

Project purpose and problem statement

Colleges and universities often export examination results and mock-interview feedback from separate portals into spreadsheets. Placement staff manually map columns, reconcile student identities, calculate performance and shortlist candidates against company requirements. This is time-consuming and can produce duplicate records, inconsistent scoring and incomplete comparisons. PlacePro centralizes spreadsheet ingestion, reviewable data normalization, student skill history, interview feedback, role-based access and explainable company matching.

Project objectives

Reduce repetitive manual entry through CSV/XLSX imports and suggested source-to-field mappings.

Preserve original rows and import history while identifying duplicates, unmatched students, unknown columns and invalid values.

Maintain student assessment history across exams, interview sessions and legitimate corrections.

Represent skills, domains, scorecard parameters and applicability rules as configurable data.

Use AI to summarize unstructured interviewer feedback and suggest structured observations, with human review before official scoring.

Give students access only to their own authorized records and let staff rank/filter candidates against company requirements.

Provide traceable decisions, role-based permissions, audit records and controlled spreadsheet exports.

Milestone 1 — Requirement

1.1 User roles

| Role | Project-specific permissions |
| --- | --- |
| Admin | Manage users, roles, batches, students, skill domains, skills, templates, imports, mappings, company requirements, review workflows and audit information. |
| Trainer | Access assigned batches; upload/review authorized assessment data; inspect student performance and interview feedback; perform permitted evaluation and matching actions. |
| Student | View only their own profile, skill/domain scores, exam history, approved interview feedback and progress summaries. |

1.2 Core use cases

A user signs in and receives permissions according to their role and assigned scope.

An authorized user uploads an exam or interview CSV/XLSX file and previews sheets, headers and rows.

The system suggests mappings and identifies unknown columns, missing identity, invalid values and duplicate rows.

A reviewer resolves mappings and row issues, then explicitly confirms the import commit.

Rows are matched using institutional roll number and assessment context; ambiguous identities are held for review.

A trainer reviews interview feedback and AI-proposed observations before approval.

An admin configures skill domains, skills, scorecard parameters, scoring scales and applicability.

A student views their own exam results, interview history, skill scores and approved feedback.

Authorized staff filter/rank students by batch, domain, skill, score, eligibility and company criteria.

Authorized staff run company matching and export a filtered candidate list with eligibility reasons.

1.3 Functional requirements

FR-01: Authenticate users and enforce Admin, Trainer and Student permissions on the backend.

FR-02: Support CSV/XLSX upload, preview, mapping suggestions, raw-row staging and explicit commit.

FR-03: Preserve source file/import metadata and row-level issues for traceability.

FR-04: Distinguish duplicate uploads, duplicate rows, legitimate new attempts, corrections and ambiguous student matches.

FR-05: Store exams, interview feedback, parameter scores, skills and assessment history using relational keys.

FR-06: Support configurable scorecard parameters, types, scales, weights and applicability rules.

FR-07: Keep AI-generated feedback summaries and score suggestions distinguishable from approved human-reviewed values.

FR-08: Calculate student summaries and skill scores from approved source records using documented rules.

FR-09: Evaluate company-specific eligibility separately from weighted ranking and report missing-data status.

FR-10: Provide authorized search, filtering, dashboards and CSV/XLSX export.

FR-11: Audit important imports, approvals, corrections, overrides and matching runs.

1.4 Non-functional requirements

Security: password hashing, least-privilege RBAC, parameterized SQL, protected secrets and server-side authorization.

Privacy: students see only their own records; trainers are restricted to authorized batches.

Integrity: primary/foreign keys, uniqueness constraints, transactions and idempotent processing prevent inconsistent or duplicated logical records.

Usability: import errors identify the affected row/column and provide an actionable resolution.

Performance: use pagination and server-side filtering; agree and test concrete response-time targets.

Maintainability: modular services, documented schema/APIs, migrations and automated tests.

Reliability: failed imports are diagnosable and safely retryable; document backup and restore procedures.

1.5 Scope and constraints

In scope: role-based portals; CSV/XLSX import and review; student, batch, skill and assessment records; interview feedback processing; configurable scorecards; dashboards; company requirements, matching, ranking and authorized exports. Data quality depends on source files and configured mappings. AI output can be uncertain and must not silently become an official score. External portal integrations require authorized APIs or exports. Production readiness depends on verified database deployment, security and end-to-end tests.

Milestone 1 exit checklist

☐ Problem statement approved

☐ SRS and scope documented

☐ Roles and use cases reviewed

☐ Functional/non-functional requirements recorded

☐ Scope decisions agreed

Milestone 2 — Design

2.1 Three-tier architecture

| Layer | PlacePro components | Responsibility |
| --- | --- | --- |
| Presentation | React + Vite | Login, dashboards, import wizard, student profile, scorecards, matching filters, review queues and exports. |
| Application | Node.js + Express | Authentication/RBAC, imports, mapping, applicability, scoring, matching, audit and API responses. |
| Data | PostgreSQL | Users/roles, students/batches, skills/domains, assessments, imports/raw rows, feedback, scorecards, company requirements, results and audit history. |
| External service | Optional AI provider/API | Propose feedback summaries/structured observations; outputs remain reviewable. |

2.2 Main entities and relationships

users and roles are connected through user_roles; students reference users and batches; trainer_batch_assignments links trainers to batches.

skill_domains contain skills; skill_ratings and student_skill_scores connect students with skill performance; domain summaries are derived from skill data.

data_providers relate to assessments and imports; import mappings/reviews support column governance; import_row_issues preserve unresolved problems.

students have exam_results tied to assessments and imports; attempt number distinguishes legitimate attempts.

scorecard_templates contain scorecard_parameters; interview_feedback references student, trainer, template and optional import; interview_feedback_scores link feedback to parameters.

companies have company_requirements and company_skill_requirements; matching results retain eligibility outcomes and criteria snapshots where implemented.

audit_logs record important actions; student_summary and student_domain_scores are derived and should be recalculable.

2.3 Database design rules

Use stable primary keys, foreign keys and deliberate ON DELETE behavior.

Use unique constraints for institutional identity within its scope, provider/file hashes, import-row identity and template parameter keys.

Use numeric types for scores, TEXT for free text and JSONB for flexible metadata/raw payloads where appropriate.

Keep raw imported values separate from approved normalized values and retain provenance.

Missing, zero, not assessed, not applicable and waived are distinct states.

Version templates, parameters and company criteria when historical evaluations must remain reproducible.

2.4 API design inventory

| API area | Representative endpoints | Purpose |
| --- | --- | --- |
| Authentication | POST /api/auth/login; GET /api/auth/me | Authenticate and identify the current user. |
| Students | GET /api/students; GET /api/students/:id | Authorized search and profile retrieval. |
| Imports | POST /api/imports/preview; POST /api/imports/:id/commit | Preview and explicitly commit staged data. |
| Mapping/review | GET/PUT /api/imports/:id/mappings; GET /api/imports/:id/issues | Resolve mappings and row issues. |
| Skills/scorecards | CRUD /api/skills, /api/skill-domains, /api/scorecard-templates | Manage configurable assessment criteria. |
| Feedback | GET/POST /api/interview-feedback; POST /api/interview-feedback/:id/review | Manage and review feedback. |
| Matching | POST /api/matching-runs; GET /api/matching-runs/:id/results | Run and inspect company matching. |
| Exports/audit | POST /api/exports; GET /api/audit-logs | Create authorized exports and inspect audit events. |

Endpoint names are a design inventory and must be reconciled with actual route implementation. Each endpoint should document method, roles, request/response schema, status codes and filtering.

2.5 Required wireframes

Login and access-denied screens

Admin dashboard and user/batch management

Trainer dashboard and assigned-batch list

Student profile with domain/skill charts and exam/interview history

Import wizard: upload → preview → mapping → issues → review → commit

Scorecard configuration and feedback review

Company criteria, matching results, eligibility explanations, filters and export

Audit/import history and failure status

2.6 Cost estimate

Estimate costs using selected hosting region, actual usage, database size, AI volume, retention and availability requirements. Record service, monthly usage, price source, free-tier limits and assumptions; verify current prices before deployment.

Milestone 2 exit checklist

☐ Architecture diagram

☐ ER diagram

☐ Schema with keys/constraints

☐ API inventory

☐ Key-screen wireframes

☐ Cost estimate and assumptions

Milestone 3 — Development

3.1 Implementation order

Set up repository structure, meaningful commits and .gitignore according to mentor guidance.

Configure PostgreSQL connection, migrations, seed data and health/readiness checks.

Implement password hashing, authentication, RBAC and record-level authorization.

Build CRUD for users, students, batches, skill domains, skills and scorecard configuration.

Build import preview, parsing, header normalization, mapping suggestions, raw-row staging and row issue tracking.

Add duplicate-file protection, row-level duplicate detection, student matching, explicit review/commit and transactional writes.

Build interview feedback storage, optional AI review, applicability, score normalization and audit trail.

Build student summaries, exam/interview history, dashboards, company requirements and matching runs.

Connect React screens to actual API responses with loading, empty, error, success and retry states.

Implement server-side filtering and authorized CSV/XLSX exports.

3.2 Variable spreadsheet handling rules

Use roll number as the primary institutional matching identifier, scoped appropriately; never use name alone as unique identity.

Separate exam/interview events by assessment/session identity; same student in different events must not overwrite prior records.

Use database constraints and transactions for concurrent imports and updates; return reviewable conflicts.

Preserve unknown columns and propose mappings; a new parameter must be configured before it affects official scoring.

Keep raw feedback, AI proposal, approved score and approval metadata traceable separately.

AI suggestions must follow configured rubrics; low-confidence, out-of-range or unsupported output remains pending review.

Missing required values block finalization unless an authorized, audited waiver applies.

Milestone 3 exit checklist

☐ Login and permissions work

☐ User and role management work

☐ Core modules work end-to-end

☐ Frontend is connected to backend and PostgreSQL

☐ Repository requirements are met

Milestone 4 — Testing

| Test category | PlacePro test examples | Evidence |
| --- | --- | --- |
| Unit | Header normalization, mapping, score conversion, applicability and ranking calculations. | Automated test output |
| API | Login, permissions, invalid requests, pagination and status codes. | API collection/results |
| Database/integration | Fresh migrations, seed idempotency, foreign keys, uniqueness, rollback. | Database logs |
| Import fixtures | Reordered/missing/duplicate headers, bad values, unknown columns and repeated files. | Fixtures and expected results |
| Concurrency | Two users submit the same file or update the same logical assessment. | Race-condition tests |
| AI/review | Malformed output, unsupported parameter, low confidence, provider timeout and human rejection. | Review records/test results |
| RBAC/privacy | Student requests another student's data; trainer requests an unassigned batch. | Expected 401/403 |
| UI/E2E | Login → import → review → commit → student profile → matching → export. | Browser results |
| Recovery/regression | Database outage, transaction failure, retry and stale summary. | Bug log and retest |

Expected outcomes

Repeated files do not create duplicate commits; separate legitimate attempts are preserved.

Ambiguous identity matches are held for review.

Unknown parameters do not silently change scoring.

Missing required values are not converted to zero.

AI suggestions remain unapproved until required review completes.

Matching distinguishes ineligible, eligible and insufficient-data outcomes.

Unauthorized users cannot access records by changing IDs.

Failed transactions do not leave partial related records; retries are safe.

Bug log template

| Bug ID | Steps / description | Expected vs actual | Severity | Status / retest |
| --- | --- | --- | --- | --- |
| BUG-001 | [Reproduction steps] | [Expected / actual] | [High/Med/Low] | [Open/Fixed/Verified] |
| BUG-002 | [Reproduction steps] | [Expected / actual] | [High/Med/Low] | [Open/Fixed/Verified] |

Milestone 4 exit checklist

☐ Test cases

☐ Unit test results

☐ API test evidence

☐ Integration/UI results

☐ High-priority defects fixed and retested

Milestone 5 — Deployment

Build frontend and backend in production mode and verify production configuration.

Provision PostgreSQL, apply migrations and verify backup/restore.

Configure database URL, auth secrets, allowed origins and AI keys through environment variables.

Deploy the API and frontend and configure the correct API base URL.

Configure HTTPS, CORS, database network access, logging and health endpoints.

Run live smoke tests for login, permissions, import preview/commit, student profile, matching and export.

Verify secrets are absent from source control and client bundles; record only verified deployment URLs.

Deployment acceptance checklist

☐ Database migrations succeed

☐ Backend health check passes

☐ Frontend uses the correct API

☐ Secrets are securely configured

☐ Live user journey passes

☐ Backup/restore and limitations documented

Hosting providers are not preselected. Choose them based on current pricing, PostgreSQL support, resource needs, region and mentor guidance. Do not claim deployment complete until live tests pass.

Milestone 6 — Final Submission

Project report with title page and institution-required preliminary pages, abstract, introduction, problem, objectives and scope.

Requirement analysis: SRS, roles, use cases, functional/non-functional requirements.

Design: architecture, ER diagram, schema/relationships, API inventory, wireframes and cost assumptions.

Implementation: module descriptions, selected code snippets, screenshots and workflow explanations.

Testing: test cases, results, API/integration/UI evidence, defect log and limitations.

Deployment: hosting summary, safe configuration, verified URL and smoke-test evidence.

README/setup guide: features, stack, prerequisites, migrations/seeds/run/test commands, screenshots, team and live link if available.

Presentation: problem, objectives, architecture, schema, features, testing, deployment, challenges and conclusion.

Demo: prepare an end-to-end journey and backup recording; ensure each team member can explain the system.

Repository: clean structure, .gitignore, documented setup and no secrets.

Submission readiness checklist

☐ Documentation complete

☐ Repository/README reviewed

☐ Live URL verified if deployed

☐ Presentation ready

☐ Demo and backup prepared

☐ Report submitted

☐ Team ready for questions

Current verification notes

Previously reported progress included successful build checks and initial automated tests, plus foundations for import mapping, applicability and matching. PostgreSQL migrations and seeds were not verified because the local Docker environment failed. Full frontend–backend–database flows and deployment must be marked complete only after execution and evidence.

Project milestone tracking table

| Milestone | Tasks | Owner | Start | End | Status |
| --- | --- | --- | --- | --- | --- |
| 1. Requirement | SRS, roles, use cases, requirements and scope. | [Owner] | [Date] | [Date] | [Status] |
| 2. Design | Architecture, ER/schema, APIs, wireframes and cost. | [Owner] | [Date] | [Date] | [Status] |
| 3. Development | Auth, imports, student records, feedback, scoring, matching and exports. | [Owner] | [Date] | [Date] | [Status] |
| 4. Testing | Unit/API/integration/UI tests, defects and regression. | [Owner] | [Date] | [Date] | [Status] |
| 5. Deployment | Database/API/UI hosting, secure configuration and smoke tests. | [Owner] | [Date] | [Date] | [Status] |
| 6. Final submission | Report, README, diagrams, API docs, presentation and demo. | [Owner] | [Date] | [Date] | [Status] |

SOFTWARE REQUIREMENTS SPECIFICATION (SRS)

PlacePro — AI-Powered Placement Intelligence Platform

SRS Document Control

| Field | Details |
| --- | --- |
| Project name | PlacePro — AI-Powered Placement Intelligence Platform |
| Document | Software Requirements Specification |
| Version | 1.0 — Draft for team/mentor review |
| Prepared by | [Enter team members] |
| Reviewed/approved by | [Enter mentor/supervisor] |
| Date | [Enter date] |
| Status | Draft; confirm requirements and acceptance criteria with mentor |

1. Introduction

1.1 Purpose

This SRS defines the functional and non-functional requirements for PlacePro to guide implementation, testing, review and acceptance of a role-based placement intelligence platform.

1.2 Scope

PlacePro imports CSV/XLSX exam results and interview feedback, reviews mappings and data issues, maintains student assessment histories and configurable skills, summarizes unstructured feedback with AI assistance, calculates performance indicators, compares students with company requirements and exports filtered candidate lists. Students view their own permitted records.

1.3 Problem statement

Staff manually combine spreadsheets from separate examination and mock-interview systems. This creates repetitive work, inconsistent mappings, duplicate records and unreliable shortlists. PlacePro centralizes the workflow with reviewable imports, structured records, traceable scoring and explainable matching.

1.4 Intended audience

Project team, mentor/supervisor, administrators, trainers, student users, testers and maintainers.

1.5 Definitions

| Term | Meaning |
| --- | --- |
| Import preview | Non-final stage showing detected columns, proposed mappings and row issues. |
| Raw row | Source values retained before normalization/transformation. |
| Mapping | Association between a source column and a PlacePro field, skill or scorecard parameter. |
| Applicability | Whether a parameter is required, optional or not applicable to an evaluation. |
| AI-assisted suggestion | Machine-generated proposal that remains distinct from an approved value. |
| Matching run | Evaluation against a snapshot of company eligibility criteria and weights. |

2. Overall Description

2.1 Product perspective

PlacePro uses React/Vite for the presentation layer, Node.js/Express for application logic and PostgreSQL for relational data. The backend enforces authorization and owns imports, business rules, scoring, matching and database access. An external AI service may propose summaries or structured feedback values where configured.

2.2 User classes

| Role | Requirements |
| --- | --- |
| Admin | Manage users/roles, batches, students, skills/domains, templates/parameters, imports, mappings, company criteria and audit/review workflows. |
| Trainer | Access assigned batches; upload/review authorized data; inspect progress and feedback; perform permitted evaluation and matching actions. |
| Student | View only their own profile, assessment history, approved feedback and derived skill/domain summaries. |

2.3 Operating environment

Modern browser; React/Vite frontend; Node.js/Express API; PostgreSQL; CSV/XLSX parser; optional configured AI API. Exact supported versions and hosting are documented in the implementation README.

2.4 Constraints and assumptions

PostgreSQL is the system of record for relational data.

Source spreadsheet formats may vary or contain ambiguous/missing columns.

Roll number is the institutional matching identifier, scoped appropriately; student name alone is not unique.

AI output is probabilistic and cannot silently overwrite approved values.

External portal integration requires authorized APIs or exports.

Secrets must remain in server-side environment configuration.

3. Functional Requirements

| ID / requirement | Specification |
| --- | --- |
| FR-01 Authentication | Users shall sign in securely; invalid credentials shall be rejected. |
| FR-02 Authorization | Every protected API operation shall enforce role, record and batch scope. |
| FR-03 User management | Admins shall create, update, deactivate and assign roles to users. |
| FR-04 Student/batch management | Authorized staff shall maintain student profiles, roll numbers, batches and trainer assignments. |
| FR-05 Upload/preview | Authorized users shall upload supported CSV/XLSX files and preview them before commit. |
| FR-06 Mapping | The system shall suggest mappings and allow review of uncertain or new mappings. |
| FR-07 Raw data | Source file metadata and raw rows shall be preserved for traceability. |
| FR-08 Row issues | The system shall identify duplicates, missing identity, unmatched students, unknown columns and invalid values. |
| FR-09 Duplicate file protection | Repeated file content shall be detected within the configured provider/import scope. |
| FR-10 Transactional commit | Reviewed imports shall commit transactionally; failures shall not leave partial related records. |
| FR-11 Identity/concurrency | Roll number plus assessment/session context and database constraints shall distinguish corrections from separate attempts; ambiguous conflicts require review. |
| FR-12 Exam records | Exam results shall store student, assessment, attempt, score, maximum, percentage, source import and skill mapping where applicable. |
| FR-13 Skill catalogue | Authorized staff shall manage domains, skills, aliases and active status dynamically. |
| FR-14 Scorecard configuration | Authorized staff shall configure templates, parameters, types, scales, weights, sections, options and applicability. |
| FR-15 Interview feedback | Feedback shall link to student, trainer, interview type/date, template and import where applicable. |
| FR-16 AI-assisted feedback | AI proposals shall preserve source text, be marked as generated and support review, approval or rejection. |
| FR-17 Applicability | Required, optional and not-applicable states shall be distinct; missing required values block finalization unless an authorized audited waiver applies. |
| FR-18 Score normalization | Approved values shall be converted using documented rules, with source values and provenance retained. |
| FR-19 Student summaries | Summaries shall be calculated from approved source records and safely recalculated after changes. |
| FR-20 Student history | Students shall view their own exam history, interview history, approved feedback and progress. |
| FR-21 Company criteria | Staff shall configure role criteria, eligibility thresholds, mandatory skills and weights. |
| FR-22 Matching/ranking | Eligibility shall be calculated separately from weighted ranking; insufficient data shall be reported. |
| FR-23 Historical runs | Matching runs shall preserve criteria/weights used. |
| FR-24 Filtering | Staff shall filter candidates by permitted batch, skill, domain, score and company criteria. |
| FR-25 Export | CSV/XLSX exports shall respect filters and access permissions. |
| FR-26 Audit | Important imports, approvals, overrides, waivers, mapping changes and matching runs shall be audited. |
| FR-27 Error reporting | Validation errors shall be actionable without exposing secrets or stack traces. |
| FR-28 Dashboard | Role-appropriate dashboards shall reflect stored data and handle empty/unavailable data. |

4. External Interface Requirements

4.1 User interface

Provide responsive login, dashboards, student/batch views, import preview/review/commit, mapping management, scorecard configuration, feedback review, company matching/filtering and export screens. Show loading, empty, success and error states.

4.2 Software interfaces

| Interface | Requirement |
| --- | --- |
| Frontend/API | React calls documented Express endpoints over HTTP(S) and displays validation/errors. |
| API/database | Use parameterized queries or trusted ORM/query builder, transactions and versioned migrations. |
| Optional AI service | Send only necessary authorized data; validate outputs; handle timeouts/rate limits; keep proposals pending review. |
| Spreadsheet parser | Support agreed CSV/XLSX formats, sheet selection where relevant, size limits and clear errors for corrupt files. |

4.3 API contract

Each endpoint shall document method, path, authentication/roles, request and response schemas, filtering/pagination and errors. Typical statuses include 200, 201, 400, 401, 403, 404, 409, 422 and 500 where appropriate.

4.4 Hardware interface

No specialized hardware is required; access is through a supported browser.

5. Data Requirements and Business Rules

Core entities shall use stable identifiers and explicit relational links.

Primary/foreign keys, uniqueness and check constraints shall enforce data integrity.

Roll number shall be unique within the agreed institutional scope; names are not unique identifiers.

File hashes support duplicate detection within the configured scope.

Assessment/session identity and attempt number distinguish separate attempts.

Raw imported data, normalized values, AI proposals and approved values remain distinguishable.

Score values shall follow configured ranges, formulas and rounding rules.

Missing, zero, not assessed, not applicable and waived are distinct states.

Changes to templates/weights/criteria shall not silently rewrite historical results.

Derived summaries shall be reproducible from approved source records.

Exports shall follow the same access rules as on-screen data.

6. Non-functional Requirements

| ID / attribute | Requirement |
| --- | --- |
| NFR-01 Security | Hash passwords, protect secrets, use parameterized database access and enforce server-side authorization. |
| NFR-02 Privacy | Students see only their own data; trainers are restricted to assigned batches. |
| NFR-03 Integrity | Transactions and constraints prevent partial or duplicate logical records. |
| NFR-04 Reliability | Malformed files and database/AI failures must not silently commit incomplete or unreviewed data. |
| NFR-05 Usability | Errors identify row/column and explain a resolution path. |
| NFR-06 Performance | Use pagination and server-side filtering; agree and test measurable performance targets. |
| NFR-07 Maintainability | Use modular code, documentation, tests and versioned migrations. |
| NFR-08 Compatibility | Support current major browsers and common desktop/mobile viewports. |
| NFR-09 Auditability | Record actor, time, affected entity and relevant details for important actions. |
| NFR-10 Recoverability | Document and test database backup/restore before production acceptance. |
| NFR-11 AI transparency | Mark generated values as suggestions, retain provenance and require review as configured. |
| NFR-12 Configuration | Store secrets and environment-specific URLs in environment configuration. |

7. Use Cases and Acceptance Criteria

| Use case | Flow | Acceptance criteria |
| --- | --- | --- |
| Sign in | User submits credentials. | Valid credentials succeed; invalid credentials fail; protected endpoints enforce roles. |
| Import exam | Upload, preview, map, resolve issues and commit. | Preview does not modify official records; commit persists; repeated file is detected. |
| Import interview | Map identity/feedback; review AI suggestions; commit approved values. | Raw comments remain available; uncertain values require review. |
| New parameter | Admin maps a column to an existing or newly configured parameter. | New parameter does not silently alter old scores; scale/applicability must be configured. |
| Student progress | Student opens their own dashboard. | Only own records returned; empty charts handled. |
| Company matching | Staff select criteria and run matching. | Eligibility and ranking separated; missing data reported; criteria snapshot retained. |
| Export shortlist | Staff filter candidates and export. | Export respects filters and authorization. |
| Concurrent update | Two users update the same logical record. | No silent duplicate state; conflict is reviewable. |

8. Error Handling and Edge Cases

Corrupt, empty, oversized or unsupported file: reject clearly without committing records.

Missing/ambiguous roll number: stage for review; never match by name alone.

Unknown, reordered or duplicate headers: preserve headers and request review when ambiguous.

Duplicate file/row: prevent unintended second commit using configured identity rules.

Same student in a new assessment: preserve a separate event.

Concurrent update: use transaction/constraint conflict handling and return a reviewable response.

Missing required score: do not convert to zero; block finalization unless an authorized audited waiver applies.

Not-applicable parameter: record applicability separately and apply the configured scoring policy.

Malformed/uncertain AI output: preserve source text and leave proposal pending review.

AI provider outage: preserve staged data and mark AI processing retryable/unavailable.

Changed company criteria: preserve historical run and create a new run for new criteria.

Database failure: rollback related writes and support safe retry.

Unauthorized record/export request: deny access without disclosing protected data.

Stale summary: recalculate idempotently and record calculation time.

9. Security, Privacy and Audit

Use password hashing, HTTPS in deployment, least-privilege roles and server-side permission checks.

Validate inputs, use parameterized database access and safe file parsing.

Apply upload limits and malware scanning where deployment requirements warrant it.

Never log passwords, tokens, API keys or unnecessary sensitive feedback content.

Protect AI credentials on the backend and minimize data sent to external AI providers.

Audit imports, approvals, overrides, waivers, mapping edits and matching runs.

Agree institutional retention, deletion, backup and access-review policies before production.

10. Verification and Acceptance

Acceptance requires agreed in-scope workflows to pass unit, API, database integration and UI/end-to-end tests; high-priority defects to be fixed and retested; role/privacy checks to pass; imports to be safe and idempotent; scoring/matching to follow documented rules; and deployment smoke tests to succeed.

☐ PostgreSQL migrations and seeds run successfully in the target environment.

☐ Admin, Trainer and Student permissions pass positive and negative tests.

☐ Exam/interview files can be previewed, reviewed and committed with traceability.

☐ Duplicate, unknown-column, missing-data, concurrency and AI-failure cases behave as specified.

☐ Summaries and matching can be recalculated/explained from stored source records.

☐ Frontend/backend/database user journeys pass against a real test database.

☐ README, API/schema documentation and test evidence match the delivered implementation.

11. Out of Scope and Open Decisions

Direct third-party portal integrations are out of scope unless an authorized API/connector is available and approved.

Automated hiring decisions without human oversight are not required; matching is decision support.

Performance SLAs, maximum upload size, concurrency target, hosting vendor, retention policy and monthly cost require agreement.

AI provider, privacy terms, cost limits and review thresholds must be chosen before production AI processing.

Multi-institution tenancy and cross-college data sharing require explicit requirements if needed.

12. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project team | [Enter names] | ________________ | ____________ |
| Mentor/Supervisor | [Enter name] | ________________ | ____________ |
| Institution representative (if required) | [Enter name] | ________________ | ____________ |